SEI NEXUS Enterprise Operational Reasoning Platform Implementation Plan Version 1.0 ¦ May 2026

Projects Covered

sei-nexus-ai    |    sei-nexus-db    |    sei-nexus-ui

Informed By

SEI Nexus Technical Design v1.0  |  Architectural Critique & Gap Analysis

# Executive Summary

This document is the implementation plan for SEI Nexus, an enterprise operational reasoning platform. It is derived from two source documents: the SEI Nexus Technical Design v1.0, which establishes the system architecture, and an architectural critique that identifies the strategic gaps between the current design and a true enterprise-grade reasoning platform.

The Technical Design correctly establishes the infrastructure foundations: governed SQL execution, vector-based document memory, connection management, agent routing, and a basic Enterprise Map. That infrastructure is necessary and well-conceived. However, the critique identifies a decisive gap: the system is still designed as AI chat plus governed SQL, not as an operational reasoning platform. Closing that gap is the organizing principle of this implementation plan.

The plan is structured across ten phases. The first two phases build the foundational infrastructure. Phases 2 through 6 build the intelligence layer: the Semantic Operational Layer, Query Governance Engine, Agent Evolution, Reasoning Persistence, and full Chat Orchestration. The UI build runs in parallel. Phases 8 through 10 address temporal intelligence, security hardening, and production readiness. The total timeline is approximately 40 working weeks assuming a focused team.

## The Strategic Shift

Current state: "AI chat + governed SQL." Target state: "Enterprise operational reasoning platform." That shift changes the architecture, the data model, the agent model, and the user experience.

The most important architectural gap is the absence of a Semantic Operational Layer. The current Enterprise Map is database-centric: approved tables, columns, metadata, guidance text. What the system needs is entity-centric: business entities with lifecycle states, cross-system relationships, operational vocabulary, and reasoning heuristics. Without this layer, the AI is a smart SQL generator. With it, the AI becomes an operational investigator.

The second major gap is reasoning persistence. Currently every question starts fresh. Runs, evidence, and snapshots are stored, but reasoning chains, investigation hypotheses, failed attempts, and operational findings are not. Without persistence, the system never accumulates operational intelligence. Every session is a new beginning.

The third gap is temporal understanding. Enterprise operations are time-based. Trend reasoning, historical comparison, anomaly detection, seasonality, and operational drift are not addressable through retrieval and SQL generation alone. The system needs operational baselines, event correlation, and historical context models.

# Architecture Evolution

## Current Capability Model

| Capability | Current State |
| --- | --- |
| Memory | Document upload, chunking, pgvector retrieval |
| Knowledge | Operational notes, knowledge gaps, proposals |
| Live data | Governed SQL against approved tables via Enterprise Map |
| Agent routing | LLM routing based on purpose, domain, memory |
| Reasoning | Single-turn LLM decision: memory / SQL / hybrid / gap |
| Persistence | Run, evidence, result snapshot per turn |
| Security | X-User header, plain secret storage, no real RBAC |
| Temporal | None |
| Semantic layer | Table metadata and guidance text only |

## Target Capability Model

| Capability | Target State |
| --- | --- |
| Memory | Same, plus memory trust levels and injection protection |
| Knowledge | Same, plus semantic entity vocabulary and operational findings |
| Live data | Same governance engine, extended with semantic entity mapping |
| Agent routing | Same, plus playbooks, KPIs, confidence thresholds, escalation |
| Reasoning | Multi-step investigation chains with hypothesis tracking |
| Persistence | Reasoning sessions, steps, hypotheses, operational findings |
| Security | OIDC/SAML, real RBAC/ABAC, Vault/KMS, prompt injection protection |
| Temporal | Operational baselines, anomaly detection, trend reasoning |
| Semantic layer | Entities, lifecycle states, relationships, vocabulary, process understanding |

## The Intelligence Stack

The evolution can be understood as building an intelligence stack in layers. Each layer depends on the one below it.

| Layer | What It Provides |
| --- | --- |
| Layer 6: Temporal Intelligence | Trend reasoning, anomaly detection, historical comparison, baselines |
| Layer 5: Reasoning Persistence | Investigation chains, hypotheses, operational findings, accumulated intelligence |
| Layer 4: Full Orchestration | Multi-step investigation pipeline, hypothesis-driven investigation, evidence lineage |
| Layer 3: Semantic Operational Layer | Business entities, lifecycle states, cross-system relationships, operational vocabulary |
| Layer 2: Core Infrastructure | Document memory, connections, Enterprise Map, query governance, agents |
| Layer 1: Foundation | PostgreSQL + pgvector, Spring Boot, auth, domains |

# Phase Timeline Overview

The build is organized into ten phases. Phases 3 and 7 run in parallel with adjacent phases. Total timeline is 38 to 42 working weeks depending on team composition.

| Phase | Name | Timeline | Parallel Track |
| --- | --- | --- | --- |
| 0 | Foundation & Infrastructure | Weeks 1 - 3 |  |
| 1 | Core Knowledge Infrastructure | Weeks 4 - 9 |  |
| 2 | Semantic Operational Layer | Weeks 10 - 20 | CRITICAL PATH |
| 3 | Query Governance Engine | Weeks 10 - 16 | Parallel with Phase 2 |
| 4 | Agent Evolution | Weeks 18 - 24 |  |
| 5 | Reasoning Persistence | Weeks 20 - 28 |  |
| 6 | Full Chat Orchestration | Weeks 22 - 30 |  |
| 7 | UI Build | Weeks 4 - 32 | Parallel throughout |
| 8 | Temporal Intelligence | Weeks 26 - 34 |  |
| 9 | Security Hardening | Weeks 30 - 38 |  |
| 10 | Production Readiness | Weeks 36 - 42 |  |

Do not spend the first six months polishing CRUD pages. The highest-leverage investment is building the Semantic Operational Layer in Phase 2. That layer is the brain of the system. Everything else builds on it.

| PHASE 0 ¦ Foundation & Infrastructure | Weeks 1 - 3 |
| --- | --- |

## Objective

Establish a working development environment, apply the database schema, wire up authentication with proper session management, and validate that all three projects (sei-nexus-ai, sei-nexus-db, sei-nexus-ui) can start and communicate cleanly.

## Key Deliverables

- PostgreSQL database created and pgvector extension installed

- sei-nexus-db/001_init.sql applied cleanly with all tables and indexes

- Spring Boot application starts on port 8090 and serves /api/v1

- Auth APIs working: POST /auth/signup, POST /auth/login, GET /auth/me

- First signup creates admin role correctly per /auth/policy

- Domain CRUD APIs working: GET/POST/DELETE /domains

- React/Vite dev server starts and proxies /api/v1 to backend

- Docker Compose file for local development (postgres, pgvector, backend, UI)

- Environment variable configuration pattern established for secrets

## Schema Elements (Existing Design)

All schema for this phase is defined in 001_init.sql. No additions needed. Verify the following tables exist and have correct indexes:

- nexus_domain: domain_key, name, description, owner_team, owner_email, status

- nexus_user_account: email, display_name, password_hash, role, status

- nexus_user_session: session_token_hash, user_email, expires_at

## Implementation Notes

- pgvector must be installed as a PostgreSQL extension before schema application. Confirm with: SELECT * FROM pg_extension WHERE extname = 'vector';

- Spring Boot will auto-run the schema on startup via spring.sql.init. Disable this in staging/production once Flyway is wired up.

- X-Nexus-Token header from GET /auth/me is the session validation mechanism for this phase. Full RBAC middleware comes in Phase 9.

- Azure OpenAI credentials are not needed in Phase 0. Document the required environment variables but stub the client with a mock if needed for early development.

## Success Criteria

- First admin user can sign up via UI auth page and receive a valid session token

- Domains can be created, listed, and archived without errors

- Database contains correct row counts and schema structure after init

- GET /auth/me returns correct user data from stored session token

| PHASE 1 ¦ Core Knowledge Infrastructure | Weeks 4 - 9 |
| --- | --- |

## Objective

Build the document memory pipeline, connection management, basic Enterprise Map, and knowledge gap tracking. By the end of Phase 1, the system can ingest documents, embed them via Azure OpenAI, retrieve them by vector similarity, and manage approved live data connections.

## Key Deliverables

- Document upload, text extraction (Apache Tika), chunking, embedding, and indexing pipeline

- Vector retrieval working against nexus_document_chunk using pgvector cosine distance

- Memory APIs: GET/POST /memory/documents, PATCH metadata, DELETE/archive

- Connection APIs: GET/POST /connections for POSTGRES, ORACLE, REST_API types

- Connection test endpoint: POST /connections/{key}/test with real DB and URL validation

- Enterprise Map APIs: POST /enterprise-map/objects with table scan and column inference

- Enterprise Map column PATCH: per-column meaning, identifier, sensitive, filterable flags

- Enterprise Map notes: GET/POST /enterprise-map/notes with optional embedding

- Knowledge gap table: create gaps from feedback, list by status

- AzureOpenAiClient wired for embeddings (text-embedding-ada-002) and chat (gpt-4o)

## Document Indexing Pipeline

The DocumentMemoryService pipeline sequence is important to get right:

- Validate file size, type (PDF, DOCX, TXT, MD, HTML), and domain

- Store original file under nexus.storage.local-path

- Create nexus_document record with UPLOADED status

- Extract full text using Apache Tika

- Normalize whitespace and split into overlapping word-based chunks (target: 850 words, configured)

- Prefix each chunk with domain name and document title to aid retrieval context

- Send each chunk to Azure OpenAI embeddings API (text-embedding-ada-002, 1536 dimensions)

- Store chunk text and embedding vector in nexus_document_chunk

- Update nexus_document status to INDEXED or FAILED

## Enterprise Map Scan Behavior

When POST /enterprise-map/objects is called with a selected table, the backend must:

- Validate that the connection exists and is of an approved type

- Validate that the schema and table are on the connection allow-list

- Query the database catalog (information_schema or ALL_TAB_COLUMNS for Oracle) for column names, types, and nullability

- Infer identifier, status, error, and filterable flags from column names and the guidance provided

- Store results in nexus_data_column with is_identifier, is_status, is_error, is_sensitive, is_filterable flags

- Create a nexus_data_object_version snapshot immediately after the initial scan

## Success Criteria

- A PDF document can be uploaded, indexed, and then retrieved by a semantic question about its content

- A Postgres connection can be created, tested successfully, and an approved table scanned into Enterprise Map

- Knowledge gaps can be created, listed, and show correct status transitions

| PHASE 2 ¦ Semantic Operational Layer | Weeks 10 - 20 |
| --- | --- |

This is the most important phase. It is the single largest architectural gap identified in the critique. Do not defer it. Build it before building full chat orchestration.

## Objective

Move the Enterprise Map from database-centric metadata (table names, column metadata, guidance text) to entity-centric operational understanding. After Phase 2, the system understands business entities with lifecycle states, relationships across systems, operational vocabulary, and cross-system identity resolution. The AI shifts from query generator to operational investigator.

## The Core Problem This Solves

Today the Enterprise Map knows:

- Table: SHIPMENT_HDR, Status Column: STATUS, Filter Column: SHIPPER_DATE

After Phase 2 the system understands:

- Business Entity: Shipment

- Lifecycle: Created > Picked > Loaded > Dispatched > In Transit > Delivered > Exception > Closed

- Relationships: Shipment has-many TrackingEvents, Shipment belongs-to Order, Shipment references Invoice

- Operational meaning: Delayed = expected_delivery < current_time AND status != DELIVERED

- Cross-system identity: SHIPMENT_HDR.SHIP_ID maps to INVOICE.SHIPMENT_REF

## New Schema: nexus_business_entity

| nexus_business_entity |  |  |
| --- | --- | --- |
| Column | Type | Purpose |
| entity_key | VARCHAR PK | Stable business key, e.g. shipment, invoice |
| domain_key | VARCHAR FK | Owning business domain |
| entity_name | VARCHAR | Human name, e.g. Shipment |
| description | TEXT | Business description of what this entity represents |
| primary_object_key | VARCHAR FK | Primary nexus_data_object for this entity |
| operational_meaning | TEXT | Business definitions of key operational states in plain language |
| investigation_hints | TEXT | Guidance for the AI on how to investigate issues with this entity |
| embedding | vector(1536) | Entity description embedding for semantic routing |
| status | VARCHAR | ACTIVE / ARCHIVED |
| created_at | TIMESTAMP |  |

## New Schema: nexus_entity_lifecycle_state

| nexus_entity_lifecycle_state |  |  |
| --- | --- | --- |
| Column | Type | Purpose |
| state_key | VARCHAR PK | Stable key, e.g. shipment-in-transit |
| entity_key | VARCHAR FK | Parent entity |
| state_name | VARCHAR | Display name, e.g. In Transit |
| state_code | VARCHAR | Actual value in the data, e.g. INTRANS |
| meaning | TEXT | What this state means operationally |
| is_terminal | BOOLEAN | True if this state ends the lifecycle (e.g. Closed, Delivered) |
| is_exception | BOOLEAN | True if this state represents a problem (e.g. Exception, Failed) |
| normal_sequence | INT | Expected order in normal lifecycle flow |
| next_states | JSONB | Array of allowed next state keys |
| detection_rule | TEXT | SQL fragment or plain-language rule for detecting this state |

## New Schema: nexus_entity_relationship

| nexus_entity_relationship |  |  |
| --- | --- | --- |
| Column | Type | Purpose |
| relationship_key | VARCHAR PK | Stable key |
| source_entity_key | VARCHAR FK | Source entity (e.g. shipment) |
| target_entity_key | VARCHAR FK | Target entity (e.g. tracking_event) |
| relationship_type | VARCHAR | HAS_MANY, BELONGS_TO, REFERENCES, LINKED_VIA |
| source_column | VARCHAR | Joining column on source table |
| target_column | VARCHAR | Joining column on target table |
| join_guidance | TEXT | Plain-language or SQL guidance for joining across systems |
| cross_system | BOOLEAN | True if entities span different connections |
| identity_resolution | TEXT | How to resolve IDs across systems when cross_system is true |

## New Schema: nexus_operational_vocabulary

| nexus_operational_vocabulary |  |  |
| --- | --- | --- |
| Column | Type | Purpose |
| term_key | VARCHAR PK | Stable key |
| domain_key | VARCHAR FK | Owning domain |
| entity_key | VARCHAR FK | Related entity (nullable) |
| term | VARCHAR | Business term, e.g. Delayed, Stuck, Mismatch |
| definition | TEXT | Plain-language definition of what this term means operationally |
| sql_equivalent | TEXT | SQL fragment that detects this condition, nullable |
| examples | TEXT | Example questions this term is relevant to |
| embedding | vector(1536) | Term embedding for semantic matching |

## New Schema: nexus_entity_data_mapping

| nexus_entity_data_mapping |  |  |
| --- | --- | --- |
| Column | Type | Purpose |
| mapping_key | VARCHAR PK | Stable key |
| entity_key | VARCHAR FK | Business entity being mapped |
| object_key | VARCHAR FK | nexus_data_object (approved table) |
| field_mappings | JSONB | Array of {entity_field, column_name, description} |
| identity_columns | JSONB | Columns that uniquely identify this entity in this table |
| is_primary | BOOLEAN | True if this is the primary data source for the entity |

## New API Endpoints

| Endpoint | Purpose |
| --- | --- |
| GET /semantic/entities?domainKey= | List business entities for a domain |
| POST /semantic/entities | Create or update a business entity |
| DELETE /semantic/entities/{entityKey} | Archive an entity |
| GET /semantic/entities/{entityKey}/lifecycle | Get lifecycle states for an entity |
| POST /semantic/entities/{entityKey}/lifecycle | Add or update a lifecycle state |
| GET /semantic/entities/{entityKey}/relationships | Get relationships for an entity |
| POST /semantic/entities/{entityKey}/relationships | Add or update a relationship |
| GET /semantic/vocabulary?domainKey= | List vocabulary terms |
| POST /semantic/vocabulary | Create or update a vocabulary term |
| POST /semantic/entities/{entityKey}/mappings | Map entity to approved data objects |
| GET /semantic/entities/{entityKey}/mappings | Get data object mappings for an entity |
| POST /enterprise-map/onboarding/analyze | Extended to include entity draft with lifecycle suggestions |

## AI-Assisted Entity Drafting

The onboarding analyze endpoint (Phase 1) must be extended in Phase 2 to produce entity drafts alongside table drafts. When an admin selects a table for onboarding, the LLM should:

- Infer the business entity the table represents (e.g. SHIPMENT_HDR -> Shipment)

- Suggest lifecycle states based on status column values and domain context

- Suggest relationships to other already-mapped entities

- Suggest vocabulary terms from column names and business purpose

- Identify likely identifier, status, and exception columns in entity terms

## EnterpriseMapService Extensions

EnterpriseMapService.operationalContext() must be extended to include entity context. When the chat pipeline asks for operational context, it should receive:

- Approved data objects for the agent domains and connections (existing)

- Business entity definitions with lifecycle states (new)

- Entity relationships relevant to the question entities (new)

- Vocabulary terms matched to the question by embedding similarity (new)

- Entity-to-table mappings so the LLM can reason in entity terms while generating valid SQL (new)

## Success Criteria

- An admin can model a business entity with lifecycle states and relationships in the UI

- The vocabulary term "Delayed" can be defined with a SQL equivalent and the LLM uses it correctly

- The operationalContext method returns entity-enriched context rather than raw table metadata

- A question asking about "delayed shipments" resolves to the correct detection rule without needing the user to specify status codes

| PHASE 3 ¦ Query Governance Engine | Weeks 10 - 16 (Parallel) |
| --- | --- |

## Objective

Implement the complete QueryGovernanceService, DynamicSqlService, SqlSafetyService, and async execution infrastructure. This phase runs in parallel with Phase 2. By its end, the system can validate, classify, route, execute, and audit all SQL against approved enterprise systems.

## Key Deliverables

- SqlSafetyService: reject non-SELECT, semicolons, DML/DDL patterns, mutation keywords

- QueryGovernanceService: query classification, route decision, row/cost estimation

- DynamicSqlService: governed read-only execution for Postgres and Oracle

- Async background executor with QUEUED > RUNNING > SUCCESS / FAILED lifecycle

- nexus_query_execution table used for all execution audit records

- GET /chat/async/{executionKey} poll endpoint for async operation status

- GET /query-executions/{executionKey} raw diagnostic endpoint

## Query Classification Logic

| Classification | Detection Criteria |
| --- | --- |
| POINT_LOOKUP | WHERE clause filters on approved identifier columns of a single entity. Lowest risk. Always sync. |
| BOUNDED_LIST | Has safe filter columns in WHERE clause but is not a point lookup. Medium risk. |
| AGGREGATION | Contains COUNT, SUM, AVG, GROUP BY, HAVING. Estimate carefully. |
| JOIN_INVESTIGATION | Contains explicit or implicit joins. Check join count against configured limit. |
| HIGH_RISK_SCAN | Large table flag is true AND no safe filter columns are in the WHERE clause. |
| BLOCKED | Fails safety check, uses unapproved table, selects sensitive column, or exceeds join limit. |

## Route Decision Logic

| Route | When Applied |
| --- | --- |
| EXECUTE_SYNC | Estimated rows and cost are below the sync thresholds. Classification is POINT_LOOKUP or BOUNDED_LIST with low estimates. |
| EXECUTE_ASYNC | Valid SQL but estimated cost or rows exceed sync thresholds. Or user used /async slash command. |
| ASK_FOR_FILTER | HIGH_RISK_SCAN on a large table. Prompt user for a safe filter before executing. |
| BLOCK | BLOCKED classification. Return reason without executing. |

## Async Execution Lifecycle

Background executor behavior:

- Chat pipeline determines EXECUTE_ASYNC route. Records nexus_query_execution with status QUEUED.

- Chat response includes asyncOperations array with executionKey and a description of the pending work.

- Background thread picks up QUEUED executions and updates status to RUNNING.

- Execution runs with configured timeout. Result stored as result_json (JSONB) on success or error_message on failure.

- Status updated to SUCCESS or FAILED. completed_at recorded.

- UI polls GET /chat/async/{executionKey} and renders the work card with live status and result.

## Governance Configuration

All limits must be externalized to application.yml under nexus.query-governance and be hot-reloadable or at minimum clearly documented for operations teams:

- sync-timeout-seconds, async-timeout-seconds, point-lookup-timeout-seconds

- max-sync-rows, max-sync-cost, max-async-rows, max-async-cost

- max-joins, max-selected-columns

- default-row-limit, max-row-limit

## Success Criteria

- A SELECT * query is rejected before it reaches the database

- A query on a large table without safe filters is classified HIGH_RISK_SCAN and triggers ASK_FOR_FILTER

- An async execution reaches SUCCESS status and the result is available via the poll endpoint

- All execution records are persisted in nexus_query_execution regardless of outcome

| PHASE 4 ¦ Agent Evolution | Weeks 18 - 24 |
| --- | --- |

## Objective

Evolve agents from permission-scoped prompt wrappers into genuine operational workers with investigation playbooks, confidence thresholds, escalation behavior, preferred evidence ordering, and KPI awareness. The goal is that two different agents assigned to overlapping domains reason and investigate differently based on their defined playbooks.

## Current Agent Limitation

The current agent model defines: purpose, domain keys, connection keys, REST API access, and action scope. That is enough to route questions and scope permissions. It is not enough to make agents reason differently from each other. Two agents with different purposes but the same connection and domain will produce nearly identical investigations because the LLM only receives their purpose string as behavioral guidance.

## New Schema: nexus_agent_playbook

| nexus_agent_playbook |  |  |
| --- | --- | --- |
| Column | Type | Purpose |
| playbook_key | VARCHAR PK | Stable key |
| agent_key | VARCHAR FK | Owning agent |
| name | VARCHAR | Playbook name, e.g. Invoice Discrepancy Investigation |
| trigger_conditions | TEXT | Natural language conditions that should activate this playbook |
| investigation_steps | JSONB | Ordered array of {step_type, instruction, evidence_source, expected_finding} |
| escalation_rules | JSONB | Array of {condition, action} e.g. if confidence < 0.5 then ask_for_filter |
| confidence_threshold | DECIMAL | Minimum confidence required before presenting a conclusion |
| preferred_evidence_order | JSONB | Array: [memory, live_data, prior_findings, kpi] ordered by priority |
| max_investigation_steps | INT | Maximum steps before concluding or escalating |
| status | VARCHAR | ACTIVE / ARCHIVED |

## New Schema: nexus_agent_kpi

| nexus_agent_kpi |  |  |
| --- | --- | --- |
| Column | Type | Purpose |
| kpi_key | VARCHAR PK | Stable key |
| agent_key | VARCHAR FK | Owning agent |
| domain_key | VARCHAR FK | Domain this KPI belongs to |
| kpi_name | VARCHAR | e.g. Invoice Match Rate, Shipment On-Time Percentage |
| kpi_description | TEXT | What this KPI measures and why it matters |
| measurement_object | VARCHAR FK | nexus_data_object used for measurement |
| measurement_sql | TEXT | Read-only SQL to compute the KPI value. Must pass governance. |
| threshold_warning | DECIMAL | Value below/above which the KPI triggers a warning |
| threshold_critical | DECIMAL | Value below/above which the KPI triggers a critical alert |
| higher_is_better | BOOLEAN | True if higher values are better (e.g. match rate), false for error rates |
| refresh_interval_hrs | INT | How often the baseline should be refreshed |

## New API Endpoints

| Endpoint | Purpose |
| --- | --- |
| GET /agents/{agentKey}/playbooks | List playbooks for an agent |
| POST /agents/{agentKey}/playbooks | Create or update a playbook |
| DELETE /agents/{agentKey}/playbooks/{playbookKey} | Archive a playbook |
| GET /agents/{agentKey}/kpis | List KPIs for an agent |
| POST /agents/{agentKey}/kpis | Create or update a KPI |
| DELETE /agents/{agentKey}/kpis/{kpiKey} | Archive a KPI |

## Orchestration Integration

ChatService must be updated to load the selected agent's active playbook (if any) and inject it into the LLM context. The playbook becomes part of the investigation instruction set, not just background context. The LLM should follow playbook steps in order unless evidence suggests a different path, at which point it documents the deviation in the reasoning session.

## Success Criteria

- Two agents with different playbooks produce structurally different investigations for the same question

- An agent with confidence_threshold of 0.7 asks for clarification rather than guessing when confidence is below threshold

- KPI SQL is validated by the governance engine before storage and rejected if it would select sensitive columns

| PHASE 5 ¦ Reasoning Persistence | Weeks 20 - 28 |
| --- | --- |

## Objective

Persist reasoning chains, investigation hypotheses, reasoning steps, and operational findings across sessions. This is the mechanism by which the system accumulates intelligence. After Phase 5, the AI can reference prior investigation findings, note when a pattern is recurring, and build on previous conclusions rather than starting every session from scratch.

## New Schema: nexus_reasoning_session

| nexus_reasoning_session |  |  |
| --- | --- | --- |
| Column | Type | Purpose |
| session_key | VARCHAR PK | Stable key |
| run_key | VARCHAR FK | The chat run that initiated this reasoning session |
| conversation_id | VARCHAR | Conversation context |
| agent_key | VARCHAR FK | Agent conducting the investigation |
| domain_key | VARCHAR | Domain of investigation |
| initial_question | TEXT | The original user question that triggered this session |
| investigation_plan | JSONB | Ordered steps planned by the LLM at the start of investigation |
| status | VARCHAR | ACTIVE, CONCLUDED, INCONCLUSIVE, ABANDONED |
| conclusion | TEXT | Summary conclusion of the investigation, nullable |
| confidence_score | DECIMAL | Final confidence 0.0 to 1.0 in the conclusion |
| started_at | TIMESTAMP |  |
| concluded_at | TIMESTAMP | Nullable, set when status reaches terminal state |

## New Schema: nexus_reasoning_step

| nexus_reasoning_step |  |  |
| --- | --- | --- |
| Column | Type | Purpose |
| step_key | VARCHAR PK | Stable key |
| session_key | VARCHAR FK | Parent reasoning session |
| step_no | INT | Sequence within the session |
| step_type | VARCHAR | HYPOTHESIS_FORM, DATA_CHECK, MEMORY_RETRIEVAL, COMPARISON, ENTITY_LOOKUP, CONCLUSION |
| instruction | TEXT | What this step was trying to do |
| evidence_used | JSONB | Array of evidence references: {type, key, summary} |
| outcome | TEXT | What was found or concluded in this step |
| confidence_delta | DECIMAL | How much this step changed the overall confidence (+/-) |
| execution_key | VARCHAR FK | If a SQL query was run, references nexus_query_execution |
| executed_at | TIMESTAMP |  |

## New Schema: nexus_hypothesis

| nexus_hypothesis |  |  |
| --- | --- | --- |
| Column | Type | Purpose |
| hypothesis_key | VARCHAR PK | Stable key |
| session_key | VARCHAR FK | Parent reasoning session |
| hypothesis_text | TEXT | Statement of the hypothesis, e.g. Invoices failing due to missing receipt in ODS |
| confidence | DECIMAL | Current confidence 0.0 to 1.0 |
| supporting_evidence | JSONB | Array of evidence that supports this hypothesis |
| contradicting_evidence | JSONB | Array of evidence that contradicts this hypothesis |
| status | VARCHAR | ACTIVE, CONFIRMED, REJECTED, INCONCLUSIVE |
| formed_at | TIMESTAMP |  |
| resolved_at | TIMESTAMP | Nullable |

## New Schema: nexus_operational_finding

| nexus_operational_finding |  |  |
| --- | --- | --- |
| Column | Type | Purpose |
| finding_key | VARCHAR PK | Stable key |
| domain_key | VARCHAR FK | Domain this finding belongs to |
| agent_key | VARCHAR FK | Agent that produced this finding |
| finding_type | VARCHAR | ANOMALY, PATTERN, ROOT_CAUSE, CORRELATION, TREND, THRESHOLD_BREACH |
| title | VARCHAR | Short title for display, e.g. Canada store invoice match rate declining |
| description | TEXT | Full description of what was found |
| evidence_summary | JSONB | Key evidence references that support this finding |
| related_entity_keys | JSONB | Array of entity keys related to this finding |
| confidence | DECIMAL | Confidence 0.0 to 1.0 |
| status | VARCHAR | ACTIVE, RESOLVED, MONITORING, DISMISSED |
| first_observed_at | TIMESTAMP | When this pattern was first detected |
| last_confirmed_at | TIMESTAMP | Most recent time this was confirmed to still be true |
| resolved_at | TIMESTAMP | Nullable. When the underlying issue was resolved. |
| embedding | vector(1536) | Finding embedding for semantic retrieval in future sessions |

## New API Endpoints

| Endpoint | Purpose |
| --- | --- |
| GET /reasoning/sessions?conversationId= | List reasoning sessions for a conversation |
| GET /reasoning/sessions/{sessionKey} | Get a reasoning session with all steps and hypotheses |
| GET /reasoning/findings?domainKey=&status= | List operational findings, optionally filtered |
| GET /reasoning/findings/{findingKey} | Get a single finding with full evidence |
| PATCH /reasoning/findings/{findingKey} | Update finding status (RESOLVED, DISMISSED, MONITORING) |

## Integration with Chat Pipeline

When ChatService initiates an investigation, it must:

- Create a nexus_reasoning_session for any question that triggers QUERY_LIVE_DATA, HYBRID_DOC_AND_DATA, or KNOWLEDGE_GAP decisions

- Retrieve recent operational findings for the relevant domain and inject finding summaries into LLM context

- Form initial hypotheses based on the question and retrieved context, store in nexus_hypothesis

- Record each investigation step in nexus_reasoning_step as the LLM works through the problem

- Update hypothesis confidence as evidence arrives from SQL execution and memory retrieval

- Conclude the session with a finding if a pattern or anomaly is confirmed

- Reference prior findings in the answer when they are relevant

## Success Criteria

- A reasoning session is created and fully populated for any live data investigation

- Operational findings persist across conversations and are retrieved as context in new sessions

- A question about a recurring issue references the prior finding rather than re-investigating from zero

| PHASE 6 ¦ Full Chat Orchestration | Weeks 22 - 30 |
| --- | --- |

## Objective

Implement the complete ChatService orchestration pipeline incorporating all components built in Phases 0 through 5. By the end of Phase 6, the system can answer complex operational questions using the full intelligence stack: entity-aware semantic context, hypothesis-driven investigation, governed SQL, reasoning persistence, and conversational follow-up from result snapshots.

## Complete Pipeline Sequence

- Parse slash commands: /knowledge, /request-source, /async

- Establish or reuse conversationId from request or generated UUID

- Load recent conversation turns and prior reasoning sessions for context

- Route to agent: if provided, validate scope; otherwise LLM-route using agent purposes, domains, memory evidence, and entity context

- Store nexus_run record with RUNNING status

- Retrieve document memory chunks via pgvector similarity (top K, scoped to agent domains)

- Retrieve entity-enriched operational context: data objects, lifecycle states, vocabulary, entity relationships, recent findings

- Run read-only boundary detection. Intercept write/destructive intent before LLM call.

- Check for prior result snapshot. If this is a follow-up question, evaluate whether it can be answered from the snapshot.

- Validate request against agent scope. Out-of-scope -> KNOWLEDGE_GAP.

- LLM decision call: determine answer mode (MEMORY, LIVE_DATA, HYBRID, REST, CLARIFICATION, GAP, PRIOR_RESULTS)

- If LIVE_DATA or HYBRID: LLM generates investigation plan with SQL steps using entity context. Create nexus_reasoning_session.

- For each SQL step: validate safety, run governance, classify, route, execute sync or async, store execution record, record reasoning step

- Compose business-facing answer with entity context, key result fields, evidence references, and operational findings

- Store result snapshot for follow-up reuse. Complete nexus_run. Update reasoning session status.

- Return response with decision pill, routed agent, quick refinements, async operation cards, feedback actions

## Slash Command Handling

| Command | Behavior |
| --- | --- |
| /knowledge {text} | Create KNOWLEDGE_PROPOSAL type nexus_knowledge_gap. Requires domain owner or admin approval. Does not enter active memory directly. |
| /request-source {text} | Create SOURCE_REQUEST type nexus_knowledge_gap. Routes to domain owner for onboarding follow-up. |
| /async {question} | Forces any otherwise valid EXECUTE_SYNC route to EXECUTE_ASYNC. Does not override safety blocks or BLOCK routes. |

## Decision Types and Handling

| Decision | Handling |
| --- | --- |
| ANSWER_FROM_MEMORY | Return document chunk evidence. No SQL execution. No reasoning session needed. |
| QUERY_LIVE_DATA | Full investigation pipeline with SQL planning, governance, execution, reasoning session. |
| HYBRID_DOC_AND_DATA | Memory retrieval AND SQL investigation. Combine both evidence types in answer. |
| REST_API | Call approved REST API connection. RestApiService executes GET against base URL. |
| ASK_CLARIFICATION | Return question to user. No SQL execution. Store clarification request in run evidence. |
| KNOWLEDGE_GAP | Record gap. Return constructive response pointing to /knowledge or /request-source commands. |
| READ_ONLY_BOUNDARY | Intercept write/destructive intent. Return boundary explanation. Do not execute. |
| ANSWER_FROM_PRIOR_RESULTS | Answer from prior result snapshot without re-querying. Reduces database load for follow-ups. |

## Agent Routing

Routing is LLM-based. The routing call receives: all active agents with their purposes, domain keys, and playbook summaries; the current question; recent conversation turns; and retrieved memory evidence. The LLM returns: selected agent key, confidence score, and routing rationale. If only one agent exists, it is chosen with high confidence directly.

## Success Criteria

- A complex operational question triggers a multi-step investigation with hypothesis formation and SQL execution

- A follow-up question is answered from the prior result snapshot without hitting the database again

- /knowledge slash command creates a knowledge proposal requiring owner approval

- A write intent question is intercepted and returned with a boundary explanation

- Agent routing selects the correct agent based on domain and question context in a multi-agent environment

| PHASE 7 ¦ UI Build | Weeks 4 - 32 (Parallel Track) |
| --- | --- |

## Objective

Build the React/Vite product shell and all six core pages in parallel with the backend phases. The UI must feel like an operational command center, not an admin console. Design decisions should consistently favor conversational surfaces, evidence-native presentation, and investigation-aware UX over form-and-table administration patterns.

## Build Sequence

| Component | Weeks | Key UX Decision |
| --- | --- | --- |
| Auth page + ProductShell skeleton | 4 - 6 | Dark sidebar as command surface, not admin nav. Brand: SEI Nexus Enterprise AI. |
| Connections page | 6 - 9 | Emphasize usage description field. The AI uses it for routing. Make this obvious. |
| AI Memory page | 8 - 12 | Empty by default. Search-first, not list-all. Knowledge gap review prominent. |
| Admin / Governance page | 10 - 13 | Domain management, runtime policy strip. Clean, not cluttered. |
| Ask Nexus home page + chat | 10 - 18 | This is the product. Everything else serves this. Agent routing, evidence, async cards. |
| Enterprise Map page | 14 - 22 | Guided onboarding wizard + exact-lookup editor. Entity modeler in Phase 2 integration. |
| Agents page | 18 - 24 | Operational workforce, not a CRUD table. Playbook editor after Phase 4. |
| Reasoning timeline view | 26 - 32 | Visualize investigation steps, hypotheses, and findings. New component post-Phase 5. |

## Ask Nexus Page: Critical Design Requirements

- Initial state: centered greeting with user first name, wide search box, three metrics (systems, documents, agents)

- Chat history icon fixed near top right, opens right-side drawer with recent / pinned / all tabs

- User messages: right-aligned dark bubbles. Nexus answers: left-aligned with agent identity pill and decision type badge

- Decision type badges: color-coded (memory = blue, live data = teal, gap = amber, boundary = red)

- Markdown renderer supports headings, bullets, paragraphs, code blocks, and tables

- Quick refinement chips: direct submission OR prompt for a required filter input before submitting

- Feedback row: Helpful | Needs Work | Missing Knowledge. Missing Knowledge creates a gap record.

- Async operation cards: show status spinner, then result when complete. Poll every 3 seconds.

- Slash command menu appears on / keypress: /knowledge, /request-source, /async with descriptions

## Enterprise Map Page: Critical Design Requirements

- Guided onboarding wizard: Step 1 domain, Step 2 connection and table selection, Step 3 AI draft review, Step 4 simulate before approval

- Approved source editor: empty by default, search by exact table name or connection.schema.table

- Guarded edit controls: locked by default, require explicit unlock before editing critical fields

- Save requires typing the table name to confirm: prevents accidental behavior changes

- Rollback button visible on all saved objects: immediately restores prior version snapshot

- Entity modeler tab (Phase 2 integration): lifecycle state editor, relationship graph, vocabulary manager

## AI Memory Page: Critical Design Requirements

- Document list is empty by default. User must search or filter before documents appear.

- This is intentional: prevents overwhelm when memory grows to hundreds of sources

- Knowledge gaps panel is prominent: show count badge, allow inline resolution with a typed operational note

- Upload form is on the left, results on the right. Domain selection is mandatory.

## New UI Components Required After Phase 5

- Reasoning Timeline: collapsible per-turn view of investigation steps, hypotheses formed, evidence used, and conclusion reached

- Operational Findings panel: list of persisted findings by domain, with status badges and link to originating investigation

- Entity Relationship viewer: visual graph of entity relationships for a domain (read-only, for context)

| PHASE 8 ¦ Temporal Intelligence | Weeks 26 - 34 |
| --- | --- |

## Objective

Add time-aware reasoning capabilities: operational baselines, anomaly detection, trend reasoning, and historical comparison. After Phase 8, the system can answer questions like "Is this invoice failure rate unusual?" or "Are late shipments increasing since the carrier migration?" by comparing current observations against stored baselines.

## The Core Problem This Solves

Without temporal intelligence, every observation is atomic. The AI can tell you that 15 invoices failed today but cannot tell you whether that is normal, unusual, or part of a trend. It cannot detect when a KPI drifts. It cannot correlate a metric change with a known event. Temporal intelligence makes the system proactive rather than reactive.

## New Schema: nexus_operational_baseline

| nexus_operational_baseline |  |  |
| --- | --- | --- |
| Column | Type | Purpose |
| baseline_key | VARCHAR PK | Stable key |
| domain_key | VARCHAR FK | Owning domain |
| agent_key | VARCHAR FK | Agent responsible for this baseline (nullable) |
| kpi_key | VARCHAR FK | Related KPI from nexus_agent_kpi (nullable) |
| metric_name | VARCHAR | e.g. invoice_failure_rate, shipment_delay_pct |
| measurement_sql | TEXT | Approved read-only SQL that computes this metric. Must pass governance. |
| connection_key | VARCHAR FK | Connection to run measurement against |
| current_value | DECIMAL | Most recently computed value |
| baseline_avg | DECIMAL | Rolling average over the measurement window |
| baseline_stddev | DECIMAL | Standard deviation over the window |
| measurement_window | VARCHAR | DAILY, WEEKLY, MONTHLY |
| trend_data | JSONB | Array of {measured_at, value} for historical snapshots |
| last_computed_at | TIMESTAMP |  |
| next_due_at | TIMESTAMP | When the next measurement refresh should be taken |

## New Schema: nexus_anomaly_event

| nexus_anomaly_event |  |  |
| --- | --- | --- |
| Column | Type | Purpose |
| anomaly_key | VARCHAR PK | Stable key |
| baseline_key | VARCHAR FK | The baseline that triggered this anomaly |
| domain_key | VARCHAR FK | Owning domain |
| entity_key | VARCHAR FK | Related entity (nullable) |
| detected_at | TIMESTAMP | When the anomaly was detected |
| metric_name | VARCHAR | Metric that deviated |
| baseline_value | DECIMAL | Expected value based on baseline |
| observed_value | DECIMAL | Actual value that triggered the anomaly |
| deviation_pct | DECIMAL | Percentage deviation from baseline |
| deviation_stddev | DECIMAL | How many standard deviations from the mean |
| severity | VARCHAR | LOW, MEDIUM, HIGH, CRITICAL |
| status | VARCHAR | OPEN, INVESTIGATING, RESOLVED |
| finding_key | VARCHAR FK | Links to nexus_operational_finding when promoted to a finding |

## New API Endpoints

| Endpoint | Purpose |
| --- | --- |
| GET /temporal/baselines?domainKey= | List operational baselines for a domain |
| POST /temporal/baselines | Create or update a baseline (validates measurement SQL via governance) |
| POST /temporal/baselines/{baselineKey}/refresh | Force a measurement refresh for a baseline |
| GET /temporal/anomalies?domainKey=&status= | List detected anomalies, optionally filtered |
| GET /temporal/anomalies/{anomalyKey} | Get anomaly detail with trend context |
| PATCH /temporal/anomalies/{anomalyKey} | Update anomaly status (RESOLVED, INVESTIGATING) |

## Integration with Chat and Reasoning

The ChatService must check for relevant anomalies and baseline context before composing an investigation plan. When a user asks about a problem, the system should:

- Search nexus_anomaly_event for recent OPEN anomalies in the relevant domain and entity

- If anomalies exist, include baseline context in the LLM prompt: current value, baseline average, deviation, trend direction

- Allow the LLM to reference the anomaly in its reasoning session as pre-existing evidence

- When a new anomaly is detected through a live data investigation, promote it to nexus_operational_finding

## Baseline Measurement Scheduler

A background scheduler must run baseline measurements on the configured interval. Each measurement must:

- Run the approved measurement SQL through the governance engine (EXECUTE_SYNC with relaxed timeout for scheduled work)

- Update nexus_operational_baseline with the new value and append to trend_data

- Compare against baseline_avg and baseline_stddev. If deviation exceeds configured threshold, create a nexus_anomaly_event

- Promote HIGH or CRITICAL severity anomalies to nexus_operational_finding automatically

## Success Criteria

- A baseline for invoice failure rate is established, runs on schedule, and detects a 40% spike as a HIGH anomaly

- A chat question about invoice failures retrieves and references the anomaly context in its answer

- Trend data is available for at least 30 days of measurements before the first anomaly detection is considered reliable

| PHASE 9 ¦ Security Hardening | Weeks 30 - 38 |
| --- | --- |

## Objective

Replace all security gaps identified in the critique and the original design's own hardening notes. This phase is mandatory before any external deployment or enterprise pilot. It addresses identity, authorization, secret management, prompt injection protection, and tenant isolation.

The X-User header model is unacceptable for production. Any enterprise security review will flag it immediately. Plan Phase 9 work early enough that it does not block the first external pilot.

## Identity and Session Management

- Replace X-User header with server-side session validation on every protected endpoint

- Implement OIDC/SAML integration points with configurable identity provider (Okta, Azure AD, PingFederate)

- Session revocation: token invalidation must propagate immediately, not wait for expiry

- Implement proper token rotation: short-lived access tokens with refresh token pattern

- Add session audit trail: login, logout, token refresh, and revocation events in a dedicated audit table

## Role-Based and Attribute-Based Authorization

Add authorization middleware that validates roles and domain ownership before every write operation:

- ADMIN: full access to all domains, agents, connections, Enterprise Map, knowledge gaps

- DOMAIN_OWNER: write access to their owned domains, knowledge gap approval within their domains

- USER: read access to chat, read-only access to public domain metadata

- All current admin/write endpoints must validate the calling user's role via server-side session, not X-Nexus-Token alone

- Add ABAC layer: domain owners can only approve knowledge proposals for their own domains even if they hold DOMAIN_OWNER role globally

## Secret Management

- Replace plain encrypted_secret storage in nexus_connection with Vault or KMS integration

- No secrets at rest in the database in recoverable form. Store only encrypted references.

- Azure OpenAI API key and all external credentials must be loaded from environment or secrets manager only, never from application.yml in production

- Add secret rotation support: connection secret updates should not break running async executions mid-flight

## Prompt Injection Protection

Documents can contain adversarial content that attempts to redirect the LLM. Mitigation strategy:

- Assign trust levels to memory sources: ADMIN_APPROVED, DOMAIN_OWNER_APPROVED, USER_SUBMITTED

- Apply instruction boundary markers in all LLM prompts that clearly separate system instructions from retrieved content

- Sanitize retrieved memory chunks before injection: strip instruction-like patterns, flag anomalous content

- Limit document chunk length contributed to any single LLM context window

- Log all memory chunks injected into LLM calls as part of the evidence record for audit

- Add evidence confidence scoring: chunks from lower-trust sources reduce answer confidence

## New Schema Additions for Security

| nexus_audit_event |  |  |
| --- | --- | --- |
| Column | Type | Purpose |
| event_key | VARCHAR PK | Stable key |
| event_type | VARCHAR | LOGIN, LOGOUT, TOKEN_REVOKE, PERMISSION_DENIED, SECRET_ACCESS, PROMPT_INJECTION_DETECTED |
| user_email | VARCHAR | Acting user |
| domain_key | VARCHAR | Related domain if applicable, nullable |
| resource_type | VARCHAR | Document, connection, agent, etc. |
| resource_key | VARCHAR | Key of the affected resource, nullable |
| metadata | JSONB | Additional context specific to the event type |
| ip_address | VARCHAR | Request IP for access audit |
| occurred_at | TIMESTAMP |  |

## Success Criteria

- A request with a valid X-User header but no valid server-side session is rejected with 401

- A domain owner attempting to approve a knowledge proposal in a domain they do not own is rejected with 403

- Connections credentials cannot be retrieved from the database in plain text by any API endpoint

- A document containing the phrase "Ignore all previous instructions" triggers the injection detection log event

| PHASE 10 ¦ Production Readiness | Weeks 36 - 42 |
| --- | --- |

## Objective

Transition from a working development system to a production-grade platform. This phase addresses database migrations, test coverage, rate limiting, durable async execution, monitoring, and the foundational multi-tenant isolation required for operating across multiple organizations.

## Database Migrations (Flyway)

- Replace the single 001_init.sql approach with Flyway versioned migration files

- Every schema change from this point forward must be a numbered, reversible migration

- Spring Boot integration: spring.flyway.enabled=true, baseline-on-migrate for existing databases

- Migration naming convention: V{version}__{description}.sql (e.g. V002__add_semantic_entities.sql)

- All Phase 2 through 9 schema additions must be codified as individual migration files

## Test Coverage

Minimum required test coverage before production deployment:

- SQL Governance Engine: unit tests for every classification and route decision with edge cases

- SqlSafetyService: negative tests for every rejected SQL pattern (SELECT *, DML, semicolons, mutations)

- Memory retrieval: integration tests for chunk retrieval accuracy with seeded documents

- Agent routing: LLM routing tests with multiple agents and known-correct routing expectations

- Auth and authorization: boundary tests for each role against every protected endpoint

- Async execution: lifecycle tests through QUEUED > RUNNING > SUCCESS and FAILED states

- Enterprise Map versioning: rollback tests that verify prior version restores correctly

## Rate Limiting and Abuse Prevention

- Per-user rate limit on POST /chat/ask to prevent LLM cost abuse

- Per-connection rate limit on query execution to protect live enterprise systems

- Configurable daily token budget per user tier (USER vs DOMAIN_OWNER vs ADMIN)

- Exponential backoff on Azure OpenAI 429 responses with jitter

## Durable Async Execution Queue

The current async executor uses an in-memory background thread. In production with multiple backend instances, this breaks because:

- A QUEUED execution may never be picked up if the instance that created it goes down

- Multiple instances may both attempt to execute the same QUEUED record

- There is no dead-letter handling for RUNNING executions that never complete

The solution requires a durable queue:

- Replace in-memory executor with a message queue consumer (Kafka, AWS SQS, or Azure Service Bus depending on deployment target)

- nexus_query_execution table remains the record of truth. Queue carries only the execution key.

- Add dead-letter handling: executions stuck in RUNNING beyond max_timeout_seconds are moved to FAILED with a timeout error

- Add exactly-once delivery semantics or idempotency checks to prevent double execution

## Monitoring and Observability

- Expose Spring Boot Actuator metrics at /actuator (restricted to internal network)

- Add custom metrics: LLM token usage per request, query governance classification distribution, memory retrieval latency, async queue depth

- Structured logging: all LLM calls, governance decisions, and query executions must emit structured JSON logs

- Alert definitions: LLM error rate > 5%, async queue depth > 50, governance BLOCK rate spike, auth failure rate spike

## Multi-Tenant Isolation

- Add tenant_key column to all major tables: nexus_domain, nexus_agent, nexus_connection, nexus_document, nexus_data_object

- Add row-level filtering to all repository queries: WHERE tenant_key = :tenantKey

- Tenant key must come from the authenticated session, never from the request payload

- Add tenant provisioning API for SUPER_ADMIN role to create and manage tenants

## Success Criteria

- Flyway runs cleanly on a fresh database and on an existing database with baseline-on-migrate

- All governance engine tests pass including edge cases for each classification type

- A simulated backend restart does not lose QUEUED async executions: they are picked up by the recovering instance

- Custom Prometheus metrics are scraping successfully from the Actuator endpoint

# Build Priority Matrix

This matrix identifies which work items are on the critical path, which are high-value investments, and which can be deferred without blocking the core product.

| Component | Priority | Rationale |
| --- | --- | --- |
| PostgreSQL + pgvector setup | MUST-DO FIRST | All other work depends on this |
| Auth with proper session management | MUST-DO FIRST | Every protected endpoint depends on this |
| Document indexing pipeline | MUST-DO EARLY | Core memory capability. Used in all answer modes. |
| Connection management and test | MUST-DO EARLY | Required before any live data work |
| Enterprise Map v1 (table metadata) | MUST-DO EARLY | Required for SQL governance |
| Semantic Operational Layer | HIGHEST LEVERAGE | The brain of the system. Do not defer. |
| Query Governance Engine | HIGHEST LEVERAGE | Safety and correctness of all live queries |
| Reasoning Persistence | HIGH VALUE | Enables intelligence accumulation. Build before scaling. |
| Agent Playbooks | HIGH VALUE | Differentiates agents meaningfully |
| Full Chat Orchestration | CORE PRODUCT | The product experience. Build after the intelligence layers. |
| UI Build (Ask Nexus + Memory + Map) | CORE PRODUCT | Parallel track. Start early. |
| Temporal Intelligence | STRATEGIC | Major differentiator. Can follow core build. |
| Security Hardening | REQUIRED FOR PILOT | Must complete before external deployment |
| Flyway Migrations | REQUIRED FOR PROD | Replace init SQL before production |
| Durable Async Queue | REQUIRED FOR SCALE | In-memory executor is fine for single-instance dev |
| Multi-tenant Isolation | REQUIRED FOR SCALE | Design schema with tenant_key now. Enforce later. |
| Reasoning Timeline UI | VALUABLE UX | High impact UX. Build after Phase 5. |
| Operational Findings Panel | VALUABLE UX | Requires Phase 5 findings data first |
| Audit Export API | COMPLIANCE | Prioritize when enterprise compliance review begins |
| Rate Limiting | OPERATIONAL | Important before public access. Defer for internal pilot. |

# Risk Register

| Risk | Severity | Mitigation |
| --- | --- | --- |
| LLM SQL generation inconsistency: generated SQL passes safety checks but returns wrong results | HIGH | Governance engine + semantic entity validation + mandatory row limits. Log all generated SQL for audit. Add simulate step before any schema changes. |
| Semantic layer adoption: admins do not model entities thoroughly enough for the AI to use them | HIGH | AI-assisted entity drafting in the onboarding wizard. Simulate button must show what the AI understands before approval. |
| Prompt injection via uploaded documents | HIGH | Memory trust levels, instruction boundary markers, retrieval sanitization, and injection detection logging in Phase 9. |
| X-User auth gap: system is deployed before Phase 9 with unacceptable auth | HIGH | Begin Phase 9 identity work in parallel with Phase 6. Do not pilot externally before OIDC/SAML is in place. |
| pgvector retrieval quality degrading at scale | MEDIUM | IVFFLAT index tuning. Retrieval top-K configuration. Test with at least 10,000 chunks before production. Consider HNSW index for large deployments. |
| Azure OpenAI rate limits blocking real-time orchestration | MEDIUM | Exponential backoff with jitter. Per-user token budgets. Caching for repeated questions. Explore secondary deployment fallback. |
| Async execution reliability without durable queue | MEDIUM | Acceptable for single-instance dev and internal pilot. Must be replaced with durable queue before multi-instance production. |
| Enterprise data access scope creep: approved tables queried beyond intended scope | MEDIUM | Object allow-list enforcement in DynamicSqlService. Column-level sensitive flag blocking. No catalog crawling outside onboarding wizard. |
| Reasoning persistence table growth | LOW | Add purge policy for CONCLUDED and INCONCLUSIVE sessions older than configured retention. Follow ConversationRetentionService pattern. |
| Oracle JDBC driver licensing complexity | LOW | OJDBC is a runtime dependency. Document licensing requirements. Test Oracle connection type thoroughly in Phase 3. |

# Success Metrics

## Phase-Level Acceptance Criteria Summary

| Phase | Key Milestone | Acceptance Test |
| --- | --- | --- |
| 0 | Foundation running | First admin signs up, domain created, session validated |
| 1 | Memory and connections working | Document retrieved by semantic question, connection tested |
| 2 | Semantic layer live | "Delayed shipments" resolves without status codes from user |
| 3 | Governance engine complete | SELECT * blocked, async execution polled to completion |
| 4 | Agents differentiated | Two agents produce structurally different investigations |
| 5 | Reasoning persisted | Prior finding referenced in new session without re-querying |
| 6 | Full orchestration | Complex 5-step investigation executed end-to-end with evidence |
| 7 | UI feature complete | All six pages functional, chat feels like a command center |
| 8 | Temporal intelligence live | Baseline anomaly detected and surfaced in chat context |
| 9 | Security hardened | Security review checklist passed, no critical findings |
| 10 | Production ready | Flyway clean, tests passing, queue durable, metrics scraping |

## Product-Level Success Metrics

Beyond phase acceptance, the following metrics should be measured in production to evaluate whether the system is delivering as an operational reasoning platform:

- Answer quality: percentage of HELPFUL feedback ratings over 30-day rolling window. Target: above 75%.

- KNOWLEDGE_GAP rate: percentage of questions that result in a knowledge gap. Target: below 20% after 90 days of knowledge curation.

- Investigation depth: average number of reasoning steps per QUERY_LIVE_DATA turn. A consistently low number (1-2) may indicate shallow investigation. Target: 3-5 steps for complex questions.

- Async execution success rate: percentage of async executions reaching SUCCESS status. Target: above 95%.

- Governance BLOCK rate: percentage of generated SQL plans that are blocked. High rates may indicate LLM generating unsafe SQL. Target: below 5%.

- Entity coverage: percentage of approved data objects that have a mapped business entity. Low coverage means the semantic layer is underbuilt. Target: above 80% by end of Phase 2.

- Finding reuse rate: percentage of reasoning sessions that reference a prior operational finding. Target: above 30% by 60 days post-Phase 5.

# Technology Stack Reference

| Component | Technology | Notes |
| --- | --- | --- |
| Backend | Spring Boot 3.3.5, Java 17 | Default port 8090, context path /api/v1. No ORM; use JdbcTemplate. |
| Database | PostgreSQL + pgvector | pgvector required for vector(1536) type and IVFFLAT cosine index. |
| Embeddings | Azure OpenAI text-embedding-ada-002 | 1536 dimensions. Configurable deployment name. |
| Chat model | Azure OpenAI gpt-4o | Configurable deployment name. All LLM calls via AzureOpenAiClient. |
| Document extraction | Apache Tika | Supports PDF, DOCX, TXT, MD, HTML. |
| Schema migrations | Flyway (Phase 10) | Start with init SQL, migrate to Flyway in Phase 10. |
| Frontend | React 18 + Vite | Single-file app in src/main.jsx. API proxy to /api/v1. |
| Frontend styling | Tailwind CSS | Utility-first. Framer Motion for transitions. |
| Frontend icons | Lucide icons | Consistent icon set throughout the product. |
| Secret management | Vault or KMS (Phase 9) | Environment variables for dev. Vault/KMS for production. |
| Async queue | Kafka / SQS / Azure SB (Phase 10) | In-memory executor acceptable until Phase 10. |
| Identity provider | OIDC/SAML (Phase 9) | Configurable. Okta, Azure AD, or PingFederate. |
| Monitoring | Spring Actuator + Prometheus | Custom metrics for LLM usage, governance decisions, queue depth. |
| File storage | Local filesystem (Phase 0) | Path: ./data/documents. Migrate to blob storage for production. |

SEI Nexus Implementation Plan  |  Version 1.0  |  May 2026